PRT661

DATA SCIENCE PRACTICE

ASSESSMENT 01

GROUP PROJECT PLAN

FORECASTING ASSAULT RATES ACROSS NORTHERN TERRITORY REGIONS TO SUPPORT PUBLIC SAFETY RESOURCE PLANNING

Submitted by: Group 5                         Lecturer: Dr. Thuseethan Selvarajah

Thi Xuan Thanh Tran (Emma) - S389244

Ngoc Anh Nguyen (Will) - S386805

Van Hoi Dang (Hendrick) - S395598

Le Nhat Minh Tran (Thomas) - S390789

09 August 2026

￼￼

Table of Contents

- Project overview and objectives

  project description: forecasting system for monthly, region-level assault rates in the NT

  3 objectives: (1) build the data pipeline (acquisition→storage→processing), (2) build a forecasting model, (3) deliver a dashboard for PFES

  Who benefits / end user (PFES operations)

- Theme justification

Confirm Forecasting as the chosen theme (and note domain: crime analysis)

Why the data is genuinely time-series (seasonality, month-to-month dependence)

How the theme maps onto the 5 mandatory capabilities (acquisition/storage/processing/analytics/visualisation)

- Problem statement

  The gap: PFES has descriptive reporting only, no forward-looking capability

  Why it matters: NT's assault rate, resource allocation currently reactive

  What this project delivers to close that gap

- Initial architecture diagram

List datasets

Diagram 1 (architecture) + explanation of each stage, explicitly stating which are AWS vs Python

- Workflow plan

The workflow plan spans the full 12-week semester and is aligned to the four assessment milestones (Table 1). Weeks immediately preceding each submission are used for consolidation and reporting, other weeks are allocated to the team members responsible for the relevant architecture stage.

Table I. Twelve-week workflow plan

| Week | Focus | Deliverable | Owner |
| --- | --- | --- | --- |
| 1 | Team formation, theme confirmation, environment setup. | GitHub repository with README; AWS Academy access confirmed; draft problem statement | All |
| 2 | Data collection and validation, architecture design | Architecture diagram; project management board populated; confirmed data sources | All |
| 3 | Proposal writing and initial risk analysis | Assessment 1 submitted: Project proposal and design | All |
| 4 | Clean and harmonise five years of multi-source data; resolve region-mapping and data-regime discontinuities. | Cleaned, merged dataset in progress | (Ingest) (Store) |
| 5 | Build cloud pipeline: ingestion, cataloguing and querying operational; preliminary exploratory analysis. | Working ingest/ store/ query stages; EDA notebook | (Ingest) (Store) (Query) |
| 6 | Consolidate pipeline evidence and baseline model into progress report | Assessment 2 submitted: Progress report and development | All |
| 7 | Feature engineering: lagged indicators, cyclical encoding, per-capita normalisation | Feature set finalised for modelling | (Model) |
| 8 | Model training and validation; visualisation | Validated candidate model; visualisation | (Model) (Visualisation) |
| 9 | Rehearse and deliver technical demonstration | Assessment 3 submitted: Group Technical demonstration and presentation | All |
| 10 | Incorporate feedback; finalise visualisation; implement monitoring and retraining logic | Complete visualisation; monitoring stage implemented | (Visualisation) (Monitor) |
| 11 | End-to-end pipeline testing; draft final report sections | Full pipeline validated; report draft | All |
| 12 | Final review and submission | Assessment 4 submitted: Final Professional Report | All |

- Task allocation and team structure

Each team member owns one or two stages of the architecture for the duration of the semester (Table 2), ensuring individually attributable contributions are visible in the GitHub commit history across all four assessments.

Table II. Task allocation and team structure

| Member | Primary role | Responsibilities |
| --- | --- | --- |
|  | Ingest & Visualisation | Builds the data ingestion pipeline into cloud storage; develops the operational dashboard for PFES end users. |
|  | Store & Monitor | Designs the partitioned data lake structure; implements post-deployment monitoring and retraining triggers. |
|  | Query | Configures the data catalogue and SQL query layer used for analysis and reporting. |
|  | Analytics / Forecasting model | Performs feature engineering and develops, tunes and validates the forecasting model. |

- Initial risk analysis

- Ethics, privacy and security considerations

GitHub repository: https://github.com/HendrickDang/PRT661-DATA-SCIENCE-PRACTICE

Project management board (JIRA):

- References